## Slide 1: The Art and Science of Technological Modernization to Vital Government Enterprises
Version 1.0
For the Big ‘A’ Conference
May 2022
Thomas J. Day, Ph.D.
How You Can Do It, or Play a Big Part

## Slide 2: Introduction
Welcome!
This is an 8-hour class
10-minute breaks every hour
1 hour for lunch
Each Lesson is 50 Minutes
Each focuses on unique aspects of Technology
Each deals with the uniqueness of Government
Each provides you with skills to improve your ability to purchase technology within the boundaries of Government Requirements
The picture shows my personal calculator, a Casio FX-80 purchased in October, 1979.
I use this calculator daily. It has been my longest operating calculator I ever had.
It works as good today as it did at time of purchase. Technology does not have to be
the ‘latest and greatest’ to be functional. It only needs to be selected correctly to your need!

## Slide 3: Modules to be Presented
A History and Definition of Technology especially in Federal Environments
The Assessment and Pre-Planning Sequence
Modernizing Vital Government Enterprises –The Planning Process
Finalizing and Presenting Your Plan to Management
Lunch
Timing, Success (or Failure) and Technology Research
Cost-Scope-Schedule-Risk in Your Environments
Acquisition and Operations
Summary of What You Experienced Today

## Slide 4: About This Class
What This Class Is
A Collection of tips and considerations when purchasing technology
Bringing awareness to the most mis-understood area of Government
Give you a viewpoint you may not have when you came
Take Away Considerations you may not have thought of or seen
What This Class Is Not
Project Management Class (Consider taking one)
COR or Acquisition Class (again, consider taking one)
Certification Class of any kind (Certifications of any kind are good)
The purpose of this class is to provide a foundation for future training, while arming you with information
that you should be considering when making Technology Purchases!

## Slide 5
Module 1
A History and Definition of Technology
Especially in Federal Environments

## Slide 6: So, What is Technology?
“The Application of Scientific Knowledge for Practical Purposes” (Oxford)
“The capability given by the practical application of knowledge” (Merriam-Webster)
“The application of scientific knowledge to the practical aims of human life” (Britannica)
The very definition is far more broad than most people think!
Usually, people think of computers or software.
It applies to any science where some practical application has been developed.
Be open that technology can be broadly-defined.
Care must be taken as that broad line can be blurred quickly!

## Slide 7: What Makes it Different?
Here is an example to consider:
  The CD and Programmable Chip pictured
  Whether they are full or empty, they weigh the same
  You cannot see any difference, or feel any difference full or empty;
  Specific equipment is required to decode what would be contained on them;
  Specific software is required to convert the bits to usable data;
  If not for standards and agreed to protocols, one would be limited to a single manufacturer for their purposes.
  Those protocols and standards need to be defined!
CD
Programmable Chips

## Slide 8: Why is it Classified as ‘Art and Science’
Science is the replication and adaptation of natural events to benefit mankind;
Art is using the imagination and creativity to bring results where none occurred prior;
Technology is a product or service using a combination of hardware and software as a system to product a result desired by the administration;
Therefore, following a standard math formula:
Scienceneed + Artapplication = Technologyrequired

## Slide 9: Government Utilities and Installations
Government utilities, infrastructure and installations are highly unique;
They are required to serve all people;
  Private companies can limit service or otherwise choose their customers;
  Private companies can go out of business;
  Private companies can be acquired by other companies
    The acquiring company does not have to honor the policies of the acquired company
    The acquiring company can choose not to continue products/services previously offered
Governments do not have these options
  They must serve all people
  They cannot go out of business (If they do, the problem is far bigger!)

## Slide 10: Cities that Went Bankrupt/Out of Business
Detroit, MI (2013)
Bridgeport, CT (1991)
Vallejo, CA (2008)
Harrisburg, PA (2011)
Stockton, CA (2012)
Prichard, AL (2009)
Central Falls, RI (2011)
Cleveland, OH (1978)
Over 600 since 1900
But, they are still operational!
They still provide services,
They still collect taxes.
Only one city in North America officially went out of business.
Canso, NS, Canada in 2012. It then was absorbed into the neighboring town
of Guysborough

## Slide 11: Now, the Federal Government
There are many Cities and Towns. There is only One Federal Government;
To be effective, it must be modern enough to effectively and efficiently provide the services the nation requires;
Technology, and its offshoots, are the main reasons for Government Expansion and increased demand in services;
This means the people responsible for providing services to the nation have the best and most advanced technology.
Remember, the Federal Government only has one customer –
The Nation!

## Slide 12: A Short History of Technology Today
Technology as we know it today (computer-based) started with the invention of ENIAC in 1943 (competed with Colossus in 1943);
  Calculated missile trajectories
  Eventually tuned for private industry
Various advances in electronics/transistors and microchips from then until 1976 with the introduction of the Apple;
Biggest competitor was the IBM in 1981
PC-based technology was adapted to all industries
Computers became common in the workplace
Cell phones introduced on a broad basis in 1992

## Slide 13: A Short History of Technology Today
In less than 80 years, we went from pencil and paper, which we were for hundreds of years, to massive computer systems;
The growth has been exponential in all technology areas with the ability to put entire ‘systems on a chip’. Many mechanical parts can be either controlled by microchips, or replaced altogether;
Because the growth was so quick, it was also uneven;
Disciplines such as Systems Engineering, Technology Management and Engineering Management evolved as ways of channeling and managing technology development;
Technology now touches all our lives, and scaled against history, it appeared to occur all at once!

## Slide 14: Definitions Still Unclear
Because of the rapid growth of technology, many terms and definitions are still in flux;
Each area of technology now has their own definitions that are required to understand that particular sliver of technology;
As such, it is imperative to completely understand the definitions and terms in any area of technology;
It is therefore important to understand both the broad-based definitions, technology specific definitions, and Government-Specific terms as you describe needs, wants and requirements/specifications.

## Slide 15: Narrowing the Definition Fields
For Purposes of Government Acquisition, Technology is associated with:
  Science and Technology (US Office of Science and Technology Policy)
  Science, Technology and Engineering Policy (National Science and Technology Council)
  Separates Technology into
    Information Technology
    Scientific Research
    Engineering
    Manufacturing
    Social Science (This is one I dispute)
Herein lies the confusion. There is no generally agreed definition of Technology in the US Federal Government.
It is interpreted and defined more locally at the agency level, but not definitely at the Executive Government Level.

## Slide 16: You Now See the Confusion
There is no true consensus to what makes up Technology at the Executive Level;
Therefore, it is up to each agency and line office to determine for themselves what constitutes Technology;
So, Here Are Some Guidelines
Any product or service that requires a hardware and software combination to operate or;
Any system that is 20% configurable and 80% base or standard and
The system requires a level of both training and intuition to properly utilize.

## Slide 17: Process Flow of Technology
Process
Input
Output
Regulations/
Constraints/
Laws
Acquisition Risk
This is a standard Systems Engineering Process Diagram;
It is amended for Government Processes;
‘Process’ box represents the technology;
This is the focus of our discussion;
If the Process Diagram is followed, Social Media is an output;
The Platform that Social Media uses is a Technology;
Further reason why definitions matter;
Further reason why classifications of processes need to occur at the agency and line office level

## Slide 18: The Importance of Generating Definitions
It is important in your own organizations you realize what is technology and what is not:
  Define in your own organization what is technology-based and what is any standard product;
  Use the guidelines presented to segregate what you consider to be technology and what is a product to purchase;
  Include the federal guidelines such as FIARA ( e.g. Information Technology)
It will eventually simplify your acquisition processes which already are elongated;
It will permit you to speak more precisely and with greater clarity to your desired technology need, desire, and acquisition method.

## Slide 19: Identify What is the Technology Need
Look at the Definition of Technology;
Look back at your own organizations;
Forget for a minute any brands or products. What technology will help you and/or your teams do your jobs- or produce a better product for stakeholders;
Again, forget for a minute any brands or products. As you consider what technology will help you, think of it in general terms, and through the lens of cost, scope, schedule and risk;
As you consider that in your own agencies and line offices, lets examine some salient facts of the United States that are constantly overlooked;

## Slide 20: Lets Look at Some Facts Not Considered
The US Federal Government is the largest consumer of goods and services in the world.
Data provided by the US Bureau of Economic Analysis.
The US Overtook China as Top Trading Nation in 2016
NIkkiAsia 13 April 2017: https://asia.nikkei.com/Politics-Economy/Economy/US-overtook-China-as-top-trading-nation-in-2016
US Largest Producer of Petroleum and Natural Gas since 2013
US Energy Information Agency 21 May 2018 : https://www.eia.gov/todayinenergy/detail.php?id=36292
US Largest Exporter of Scientific and Technical Equipment
OEC 2020: https://oec.world/en/profile/hs92/instruments-appliances-for-medical-etc-science-nes

## Slide 21: The Work You Do is Vital
This Nation relies on the work you do, and the services you provide;
Most of the services you perform have no precedence at any level;
Most of the services you provide today are performed with the assistance of some set of technology;
Most of these services evolved over time to meet the needs of a growing and thriving nation;
Your Services are necessary and are relied on daily, weekly, monthly, yearly and continuously;
You don’t always see it, as you are in the middle of it. But, picture your service going away…

## Slide 22: What Does All This Mean in Technology Acquisition?
The larger the company, the more complex the acquisition rules;
Following that logic, this means that the US probably has the most complex acquisition system in the world;
Because of its size, acquisition will always be complex and difficult. It is no one’s fault except for the sheer size of the organization;
The more you are accustomed to the rules, the easier it will be to order technology;
The more clear you are in your requests, the more confidence will be built in the acquisition team- and the sooner you will get your technology;

## Slide 23: Technology Acquisition is Based on Mission
The Department of Commerce Mission is to create the conditions for economic growth and opportunity for all communities;
Of its Strategic Goals, these stand out for Technology:
  Drive U.S. Innovation and Global Competitiveness
  Foster Inclusive Capitalism and Equitable Economic Growth
  Expand Opportunity and Discovery through Data
To Meet these Goals, DoC Must
  Support business through acquisition of technology
  Showcase that technology
  Provide adequate trade space for technology growth

## Slide 24: DoC is a Technology Manager and Consumer
Such a policy clearly shows that the DoC would rather pay a bill than fund a service;
Therefore, by definitions being outlined, DoC is a consumer and operator of technology solutions;
Because the DoC supports business, it must purchase from it which means we must purchase to support business;
In some instances, specific technology may not be available from the marketplace. In this case, it can be made in-house but with support from industry;
It must be constantly reinforced that the DoC supports technology by purchasing it, not competing against it.

## Slide 25: Understanding Technology Management
Systems Engineering is the Development of Products and Services to Market;
Technology Management is the Procurement from the Market and Beneficial Operation of Products and Services;
Engineering Management is the oversight and coordination across Systems Engineering to Technology Management
The Graphic Relationship
Among Engineering Management,
Systems Engineering and Technology
Management
All three of these disciplines are required in understanding
the Technology Life Cycle

## Slide 26: Where Does Technology Management Participate?
Picture Technology Management as part of a ‘Triumvirate’ or 3-lobed interlaced entity;
Systems Engineering makes the products;
Engineering Management oversees the markets;
Technology Management consumes from the markets;
Technology Management operates technology solutions to benefit its stakeholders;
DOC is a Technology Management entity, purchasing technology from the market as one of its many ways of supporting the Business Community;
It is important to know our place in the Technology Triumvirate to properly meet the mission of our Department.

## Slide 27: The Difference in Technology
When ordering a commodity, the specification is already available and you pick your product/service;
With Technology, you are providing a specification to match or amend;
  This requires an intimate knowledge of the science and the technology itself;
  This requires a clear knowledge of the following parameters:
    What
    When
    Where
    Why
    How
  If these parameters are not clearly understood, any technology acquisition will be less than successful

## Slide 28: Technology Field is Highly Competitive
Product / Service Development Cycle is around 18 months even for complex offerings;
High amount of Mergers and Acquisitions (M&A’s) that occur in technology-based products / services;
  This makes tracking parts/service highly difficult
  Also to hold responsible the necessary parties in the event of product/service failure
Upgrading or generational replacement of technology may be difficult because of high M&A activity;
  This includes the regional and/or national selling organizations

## Slide 29: Become Familiar with Technology
It is imperative that you become familiar with the market and its offerings for your current and anticipated needs;
  Go to a trade show, invite vendor demonstrations, and attend product/service information sessions. Learn everything you can;
  Learn how that marketplace works. Do the vendors all use appointed distributors? Can you purchase directly from the manufacturer? How are the products/services positioned in the marketplace? Important to know regardless of the acquisition vehicle;
It is also important you can express these things in the simplest terms. AGO and management will not be as comfortable with technology as you are! Be the expert in the market availability, not just a single technology product/service.

## Slide 30: Closing the Hour
The DoC supports business by supporting technology solutions;
The DoC supports technology solutions by being a technology consumer;
Technology is new to Society. As we know it, it is only about 80 years old;
Technology grew uneven, and terms/definitions/labels are not always consistent;
Disciplines grew as ways of managing and focusing technology development that you can use to help you (coming up);
Product/Service development cycles are in the 18 month range;
Therefore, you must be an expert in a market segment of technology, not just a single brand or product/service as needed.

## Slide 31: Close of Module 1
10 Minute Break

## Slide 32
Module 2
The Assessment and Pre-Planning
Process

## Slide 33: The Assessment and Pre-Planning Sequence
This section is better labeled ‘Mission Assessment’;
  You have to understand what you do first, before you improve it;
    If you wish to converse with me, define your terms” Voltaire
    “You can't manage what you can't measure” Peter Drucker
    "You don't choose your passions, your passions choose you,“ Jeff Bezos
In order to be successful in Technology, you have to define it, be able to measure it, and be passionate about it;
However, you have to be smart about it;
This effort requires significant pre-planning we will call ‘The Assessment Sequence’

## Slide 34: Assessment and Pre-Planning
If you are going to add technology to modernize anything, it is imperative to know what is there is today, and what is it doing;
‘Enterprise’ refers to the infrastructure in any given organization, big or small, where the totality of the work is performed;
Therefore, you cannot modernize your enterprise unless you understand the following:
  What is it doing today
  Why is it doing it
Assessment and Pre-Planning offers these responses when done correctly.
No Enterprise was ever properly modernized unless there was a complete understanding of what existed prior to the act of modernization!

## Slide 35: Why Pre-Planning?
Pre-Planning provides a written guide to follow;
  Fosters accountability;
  Informs tasks and orchestration of duties;
  Links duties to outcomes;
  Times duties to outcome and their occurrences;
  Provides trackability and traceability to the team and management;
  Offers a ‘thought piece’ to review and improvement;
  Permits the proper staging of resources at strategic points to increase possibilities of success and mitigate chances of failure;
Therefore, the time it takes to pre-plan is an excellent investment to increase the probabilities of success in any endeavor once it is planned

## Slide 36: But You Have to Assess Before You Pre-Plan
Assessment is a stage that even good planners miss regularly;
Planning without Assessment leaves you with an empty Plan;
Assessment gives you context and texture to the Plan;
Without Assessment, many details in a Plan are missed or overlooked;
  ‘The Devil is in the Details’ Aby Warburg
You have to fully understand what you have before you change it
  ‘If you automate a poorly operating system, you will have a automated poorly operating system’
In order to understand it, you have to Assess it!

## Slide 37: Why Assessment?
Few people realize all the tasks that they do on a day-in and day-out basis, including:
  Daily tasks;
  Weekly tasks;
  Periodic tasks;
  Episodic tasks;
  Special tasks.
Few people realize all the mission requirements they serve;
  Most tasks done out of habit and repetition
  SOP’s and Flow Charts seldom tell you why something is done, or for what reason

## Slide 38: Why Assessments?
In many technical texts, the result of an Assessment is called ‘The As-Is’;
  You cannot properly improve something unless you know what you have;
The ‘As-Is’ only developed as technology was introduced
With Technology developing faster than the ability to purchase it, many cases showed it was
  Difficult to figure out where to introduce new technology against old technology,
  Difficult where to add enhancements effectively,
  Difficult to track changes and modifications as they occurred when technology was introduced.
‘As-Is’ assessments should be performed regularly to ensure that all aspects of an enterprise are covered and understood for the improvements, replacements and modifications.

## Slide 39: Why Assessment
Permits assessors to determine all the inputs, outputs and processes;
Allows for periodic and episodic task recording that ordinarily would be missed;
Accounts for all parts of a given process or system to be recorded
Allows for ‘what if’ scenarios to streamline and improve work input/output and performance.
Standard Systems Engineering Process Diagram

## Slide 40: What Happens During an Assessment
Make no mistake, an Assessment is a very painful process;
It is fraught with arguments, disagreements and differences of opinions to what the Enterprise is, and what it is intended to do;
Keep in mind, the more arguments and disagreements, the more the Assessment was required;
  The more diverse opinions, the more agreement is required;
    Intelligent and free-thinking people have their ideas. The concept of Assessment is to get them all speaking the same terms, and understanding he Enterprise the same way.
  As stated, the more painful an Assessment is, the more it was required.
Once agreed, it makes the Technology Process far easier to track and manage

## Slide 41: Why the Federal Government has so Few Assessments
Federal responsivities tend to grow from;
  Assumption of Duties,
  Mandates from Congress,
  Public Demand or Need,
  Legal Mandate and/or,
  Evolution of Technology in the Public.
Time and Duty tend to distract from any time to perform Assessments;
These sort of changes do not generally occur in Private Industry.
Remember, the Federal Government serves all the people and all the markets. Private Industry serves select people in specific markets.

## Slide 42: Assessments Basics
Mission Statement
Operational Description (ConOps if none exists)
List Stakeholders
Describe where data/inputs comes from
Describe what products/services are generated
Produce a System Map to describe flow of work (Usually found in the SOP’s)
Develop a Value Chain Structure (left to right) showing how the process shows value at each step

## Slide 43: Mission Statement
Frames who you are, and what you do;
No more than two (2) sentences (one preferred);
Provides boundaries and context to what you do;
All encompassing with no details.
The Department of Commerce’s mission is to create the conditions for economic growth and opportunity for all communities.
The mission of the Bureau of the Census is to serve as the leading source of quality data about the nation’s people and economy.
NWS Mission
Provide weather, water and climate data, forecasts, warnings, and impact-based decision support services for the protection of life and property and enhancement of the national economy

## Slide 44: Operational Description
Usually takes the form of the written word;
Systems Engineering refers to this as the ‘Concept of Operations’, or ‘ConOps’;
  COnOps are generally written for new products/services;
  Howeveer, there should be some document describing what the enterprise does, and how it meets mission requirements.
Operational Descriptions need to be clear enough for anyone to follow;
ISO 9001 certifications require these descriptions at every station and over the entire enterprise

## Slide 45: Established Enterprises in Government
Established Enterprises in Government are not well documented;
It would take an inordinate amount of resources to fully document them prior to modernization;
However, there has to be a minimal understanding of the Enterprise Actions in order to properly add technology;
Simple charts such as these serve well as guides to ensure all functions are captured.

## Slide 46: Data Dictionary
One of the most necessary documents in Assessment is the Data Dictionary;
It is as necessary as an acronym list;
It frames the terms and definitions unique to your workplace and enterprise;
It should be in an available place for review by any interested party;
It is a must to be included in any acquisition document
Any intern or any assistant can generate a very good Data Dictionary
A Data Dictionary is a ‘Must Have’ document in an Technical Library

## Slide 47: Process Flows
Pictures are seen and remembered 1,000 times faster than words;
Process Flows are more easily remembered than words;
They are easier to make on established systems when the paths can be readily traced;
Should be made without pictures or images. Simply blocks with text and brief descriptions;
Simpler the better.
Use color coded lines to keep processes separated
Process Flow Diagrams are an excellent and easy way of describing the Enterprise

## Slide 48: Process Flows
Input
Process
Output
Generalized Process Flow
For Ocean Ship Observations

## Slide 49: List Key Stakeholders
Always know who your Key Stakeholders are;
If you have mission requirements, match those stakeholders to those specific requirements;
Key Stakeholders have specific requirements. Keep them clear and documented;
Never discount your key stakeholders. Their references and recommendations can determine if your funding requests are accepted or rejected;
Enjoin stakeholders to ensure accurate product/service delivery.

## Slide 50: Describe Product/Service Generators using Inputs/Outputs
Each module or part of any given system should be described to show what that particular part does;
This activity isolates all computer or processing systems for future analysis;
Although the System Map has these components, this particular section is a ‘zoom in’ of each processing center;
The System Map shows the Process. The Generators are the actual equipment clusters that perform the work.
A Description of the Technical Equipment rounds out the Process Diagram

## Slide 51: Example of I/O and Process
Divided by Input, Process, and Output, the actual technology being utilized is now available on a diagram to be seen and interpreted when needed.
Dell 930 Cluster
4 Servers
96Gb Ram Each
16T Hard Drives
Satellite Data
Radar Data
Balloon Data
NIST Timing Data
4-D
Atmospheric
Data
Input
Process
Output
To Next Cluster

## Slide 52: Value Chain
A Value Chain analysis is extremely valuable to ensure that there is always something being added, and not subtracted, from a work flow;
Each step along a value chain should contribute additional positive value to the output;
If there are loop-backs or other loops that do not add value, they need to be addressed to make the process more efficient;
A Value Chain Analysis does not offer the single most efficient process. It can only help the current one be efficient as it can.
Value Chain Analysis is an excellent method to show that the current enterprise is as optimized as much as it can be. It helps when other solutions, that offer greater benefit with investments, are compared against it.

## Slide 53: Value Chain
A Simple Value Chain
Radar Input
Images on Data Screen
Processed Data to News Station
Translate to Level 2
Feed to Radar Decoder
Any loopback shows inefficiency in the process
Breakdowns in the Process Flow are easily identified

## Slide 54: Tie It All Together
Put all the artifacts in a binder or folder;
Organize them in a way that makes sense for your Branch, Division, or Line Office;
This Assessment becomes most of the Pre-Planning;
  What you need to modernize tends to come forward as a result of the Assessment;
Have some outside entity review and see if the information makes sense, if they can understand your process flows;
  Generally, this can be performed by outside contractors to see if they can price your system as-is;
  Vendors will do this simply to understand what you have to offer you solutions for improvement.
  See if your assumptions made are the same as vendors assume during the pre-planning and assessment process.

## Slide 55: Only Now Can Assessment and Planning Be Done
Modernization can only be done effectively if it can be well Planned;
Planning can only occur if the Enterprise has been Assessed;
Proper Assessment immediately shows places for improvement based on Best Available Technology, and can then be Pre-Planned;
There is little to no history that any Enterprise Modernization ever occurred with out a proper Assessment and the subsequent Planning to ensure its success;
Assessments take a lot of time. However, it is time worth taking to ensure proper knowledge of the Enterprise.

## Slide 56: For The Government
Enterprises grew up from a sense of need to satisfy demand. Seldom are they studied while in operations to determine their efficiency;
Generally, the only time they are assessed is when there is a significant chance of enterprise failure. This includes (but not limited to):
  When parts and supplies are no longer available or are prohibitively costly;
  When contract services become scarce and expensive;
  When interfacing to other enterprises or end users becomes highly difficult;
  When Key Stakeholder complain about data speed, delivery, or availability.
Remember, Government entities do not go out of business, but change from one form to another. Assessment and Planning help enterprises to prepare for inevitable change.

## Slide 57: Close of Module 2
10 Minute Break

## Slide 58
Module 3
Modernizing Vital Government Enterprises
The Planning Process

## Slide 59: Modernizing the Enterprise- The Planning Process
This is an Iterative Process where those modernizing will alternate between product/service research and interviews with vendors;
The iterative approach is desirable as what is uncovered is applied, and the position re-assessed;
Remember that your Enterprise is unique, and there is probably not a ready-made COTS solution for your need, even though a COTS solution is probably appropriate (this will be explained well in full);
From this point forward, the effort to modernize requires the disciplines of Project Management and most of the references will point to their terms and techniques.

## Slide 60: Consider Product/Service Process Flow
The Market is the centerpoint of these activities;
In Government, especially the DOC, we support business and do not complete against it;
Products are placed to market, and DOC buys from the market
Private Industry Sends to Market
Government buys from Market
Market
Regulation
Oversight
Standards
Practices
Systems Engineering
Technology Management
Engineering Management

## Slide 61: Triumvirate Program/Project World
Remember in Module 1 the Triumvirate was discussed and the last slide;
The purpose was to show how products and services flow in the marketplace;
This concept is now brought down to show how you and your team interface with the market;
The newly-formed Project Team draws solutions from the market on the Technology Management side.
Government
Team Takes
From Market
Government
Team Takes
From Market

## Slide 62: Manufacturers Put 3 General Items in the Market
Products/Services: The goods or services germane to their business lines (Computers, Software, Solution Sets, etc…)
Parts/Supplies: Those commodities that will continue use of their main business offerings in your Enterprise after the sale;
Aftermarket Support: Improvements or enhancements to their offerings in your Enterprise.
Most Vendors and Contractors who operate in the Federal Arena have separate Federal Divisions because of the unique requirements of the Federal Government

## Slide 63: How Federal Vendors Position Themselves
In the Federal Marketplace, most vendors who deal in solutions or COTS products realize the uniqueness of Federal Service. Therefore:
  Most of their solution sets or COTS offerings are considered 80:20;
  This means 80% complete, 20% configurable;
  80:20 permits most common COTS and related offerings to be readily tailored to Federal Unique Requirements;
  COTS Product that require more than 20% configuration are known as ‘Modified COTS’ and are also proper to be configured for use in the Enterprises
80:20 rule comes from the Italian Economist Vilfredo Pareto who first penned the concept in or around 1896. It has stood the test of time and has been incorporated in math concepts worldwide (Pareto Charts).

## Slide 64: Federal Vendors Have Solutions
The Marketplace is awash with vendors and contractors who have a cornucopia of solutions. The task is to find that one solution befitting your Enterprise;
This is why an iterative approach is required. Be prepared to:
  Speak to a potential group of vendors several times;
  Look internally at similar systems and operations;
  Visit customer clients of vendors who have implemented their solutions;
  Research the latest technology using all means available.
At this point, the process for Modernization needs to become more organized and regimented.

## Slide 65: Discovering You Are Technology Managers
As you begin the discussion process, you will see how important documentation has become;
As you start to speak to vendors, the good vendors will ask pointed questions. If you have the documentation, you can point to the area of interest;
  You may not have the answer, but you will have a response;
    Not having an answer will generate more questions within you;
    It will force you to look deeper and differently into your enterprise;
    Go ahead! Its all in the discovery process known as ‘Assessing the ‘As-Is’ State’.
Don’t worry about the vendor or contractor. Because they are usually Federal specialists, they are aware of acquisition and funding times. They already know how long these things take. So long as you do not ‘hound’ them, they will be highly responsive!

## Slide 66: The Technology Manager
In the Triumvirate, you and your team are Technology Managers;
Technology Management: A discipline allowing organizations to supervise and control an enterprise to meet and exceed its mission requirements;
One of those tasks is to improve and modernize the Enterprise;
Another is to maintain its good operations through maintenance and upgrades;
Another is to recommend its decommissioning and replacement;
If you have that responsibility, you better know what you want to replace it with because you will be running it (or someone else will eventually!)
In general, nothing will happen unless you, as Technology Managers, make it happen!

## Slide 67: The Technology Manager
The Technology Manager is now entering a dual-hat role as the Project Manager;
This means using the tools of Project Management to document what has occurred;
Technology Management is the thinking and planning of the modernization
Project Management is the recording, measuring and documenting of activities to achieve the modernization.
Therefore, the Technology Manager needs to have some Project Management background to accomplish the tasks as hand

## Slide 68: The Project Manager
These four (4) parameters are always key to a successful Project;
One affects the other in many ways;
The concept is to keep the triangle balanced;
We have done enough up front work to begin putting the Project together;
Note that, in all this, the type or kind of technology is never mentioned;
Cost
Scope
Schedule
Risk

## Slide 69: Project Manager Must Know the Technology
The term ‘Technology’ here is very broad as it is wide in definition;
The Project Manager and Team must be able to speak the language of Technology to the contractors and vendors;
To select the correct technology, the team and manager must have knowledge to understand the selection and use of any technology solution;
The Project Manager and Team do not need to be masters of a technology area, but versed enough to understand if it will work for them.
Each Technology area has its own language and structure. The Manager and the Team have to speak it fluently

## Slide 70: Ask the Correct Questions
Writing of Requirements is half science, and half art. The best way to learn to write Requirements is to write them and have them critiqued!
There are certain basic mechanical functions that can be applied to assist in writing Requirements;
The rest is the skill of the Project Manager;
Therefore, practice will make the PM skilled;
Although the best requirements are written with a good knowledge of technology, the best ones tend to be technology-void and functionally based

## Slide 71: A Requirement States What the Enterprise Needs
A requirement only describes needs and objectives, and not solutions

## Slide 72: Who, What, When, Where, Why
The question every Project Manager asks
One cannot do anything unless the single biggest question is asked:
WHAT!
(What do we want to do)
‘What’ describes a desired state, condition or outcome
Everything else describes the ‘What’ condition

## Slide 73: Requirements Development
Functional
What
Non-Functional
How
When
Where
Who
Why
Requirements are broken down into two distinct broad categories
A functional requirement describes the Function. Non-Functional Requirements describe the various aspects of the function. Both Functional and Non-Functional requirements describe an End State.

## Slide 74: End States
There are Three kinds of End States
  As-Is : This is the state one wishes to replace with some future vision;
  Current or Steady State : This is the state one wishes to keep and support;
  Future State : This is the state one wishes to achieve
Generally, one describes the As-Is State in conjunction with a Future State, or simply defines the Current or Steady State alone if there is no wish to improve it;
In any Modernization effort, you have to assess what is the possible end state technically based on currently available technology.
You and Your Team are the Visionaries!

## Slide 75: Now Is The Time to Sit Back and Think
You and your team have spoken to several vendors about the possible;
You and your team have done the research to understand the possible;
You are at a decision point
Decision Process Flow
Decision Point
Do All Work Yourselves
Lead the Work
Hire a Support Contractor
Hire a Lead Contractor
Follow Decisions
The Middle Path is most advisable to the Technology Visionary and Team Lead! Let it be Your Vision

## Slide 76: A Support Contractor is Always Advised
The Decisions and Vision should always be yours to make and do;
You are the ones who will be living with the solution. Let it then be your design, at least by choice;
But, don’t do it alone although in the beginning you may need to;
  Remember, you have not sold your idea yet to Management (next section);
  You simply want to have that as part of your plan at this point;
This is the continuing part of the Assessment and Planning. Shortly, we will roll all this into a plan of action using Project Management tools

## Slide 77: Step 1- Document Your Vision
Start writing out what you see the next stage or iteration of your Enterprise should be;
  It only has to be brief sentences or phrases;
  Leave them in order as you see them;
  Show what this iteration has over the old operating system (Form, Fit, Function);
  Show efficiencies where possible and show effectiveness as you are able;
  Do Visio/PowerPoint/Autocad drawings where possible (Pictures give good perspective);
  Think of the possible- but by all means think ahead to the future;
  ‘Stretch Goals’ are allowed at this point;
  Don’t be inhibited. You are familiar with Best Available Technology. Imagine!
In Project Management, you are developing the ConOps, or Concept of Operations. It will be refined as you go forward

## Slide 78: Step 2- Tabulate What It Should Do
Set up a spreadsheet, and tabulate the functions it should do;
Don’t worry about format to much, but group into as many sections as needed;
Be a visionary! Look to the most optimal and successful solution you can think of. State what is should do;
Be generic. Do not name any technology or brand of product/service. Leave it as generic as possible and let the technology fit your requirement;
Follow the 5-W’s (who, what, when, where, why) and do not address the ‘how’ just yet.
It is imperative that any brand, solution, or company not be mentioned or alluded to in the tabulation. Just describe the functions.

## Slide 79: Example for Step 2
Develop categories germane to the technology;
Give the headings 1 through X;
List all functions under each categories as X.X (for instance Access Capabilities, #3 on the list, functions are 3.X1 through 3.Xx)
Don’t worry about the order.
This will be arranged later!

## Slide 80: Step 3 – Draw the Possible ‘To-Be’
This part can get a bit tricky, but can be done with what you have already done;
With what you have already, draw (devoid of pictures, just locations and descriptions) the proposed ‘To-Be’ as you see it today with the best information you have;
  Remember, devoid of any solution, product brand, or contractor;
  Show it in the Systems Engineering ‘Input-Process-Output’ format;
  Highlight areas of efficiency that are proposed with your design;
  Try to make it where you can overlay one drawing on the other, showing the efficiencies if possible.
Make the ‘As-Is’ and ‘To-Be’ compatible so the Efficiencies can be noted

## Slide 81: Step 4- Compile into a Package for Review
Keep the writeups short (we will show you how to do writeups in the next section);
Show and document any Cost-Scope-Schedule-Risk mitigations or savings. Be assured, if you show in the drawings, the Finance people will pick right up on it;
Remember, this is preliminary and for review. Expect to get feedback;
  The more feedback you get, positive or negative, the more people are interested;
    You might just need to change your approach;
  Take all feedback. Take it as data points. But, at this point, just be prepared for it;
  Management may already be thinking about your situation, so don’t be surprised if the discussions go that way.

## Slide 82: Step 5- Include all Material Including Vendor Meetings
Show meeting records as an Appendix;
Show any products Vendors present as an Appendix;
Focus on the ‘As-Is’, ‘To-Be’, and Lists as the basis for the Vision
Describe your vision in one page. No more than one page. Remember, at this point, its only a vision!
Next Module we will discuss how to write the Executive Correspondence to get Management Attention

## Slide 83: Close of Module 3
10 Minute Break

## Slide 84: Module 4
Finalizing and Presenting Your Plan to Management

## Slide 85: Preliminary Assessment is Complete
You have a fair amount of preliminary data;
You have an ‘As-Is’ and ‘To-Be’;
You have spoken to vendors about market possibilities;
You have written out your vision for Modernization
You have what can be considered a first-cut ConOps and Requirements;
You have bundled them into a report-type file;
You are ready to turn your ideas into a Project;
What you need is Management Buy-in

## Slide 86: Speaking to Management is Different
Management has a different agenda than the Technical People;
Technical People are fascinated by technology;
Managers are concerned of how technology works for them;
Managers are concerned with the four (4) following parameters:
  Cost
  Scope
  Schedule
  Risk
Note these are the same parameters studied in Project Management

## Slide 87: What Managers Respond To
Managers use technology to achieve their objectives;
  Better
  Faster
  Cheaper
  Reduced Risk
Therefore, you have to present your ideas relating these parameters;
  Better - Scope
  Faster - Schedule
  Cheaper - Cost
  Reduced Risk - Risk
Managers do not care what the technology is. They care what it will do for them!

## Slide 88: How to ‘Speak Management’
You now know what Managers respond to;
You have to accomplish two (2) tasks;
  First: Present the information through the lens shown previously;
  Second: Present the documents in a format easy for a manager to review;
Since it is now demonstrated that Management responds to Project Management formats, present your information in Project Management ‘Speak’;
Do not discuss the technical side except for purposes of structure. Management does not care. There is a format for the technical side.

## Slide 89: Communicating Your Plan
There are two (2) types of Communications discussed here:
Program and Project Communications- Focus of this Lecture
  Data germane to the health, condition and progression of a program or project. Information is presented in a brief, factual and usually numerical format with as few words as possible. This is the format to use to sell your idea for modernization;
Analysis (such as White Papers and Proposals)- Differed to another time
  In-depth written dialogs and discussions on issues and conditions of interest to executives. It is generally technical discussions. This Communications format is to be avoided when selling your Modernization ideas.
All discussions here are focused on the conveyance of data and information germane to Modernization Communications

## Slide 90: Communications Facts
Management and Executive Communications need to be clear, crisp and to the point;
The ideas need to convey the four (4) PM concepts quickly so interest is generated;
Executives and Managers have no time to read long, flowery worded documents – stick to the salient facts;
Write in English! Avoid slang, technical jargon, Internet abbreviations, foreign languages or other distractions;
English is the language of business. Brevity of English is one of the keys to get your ideas across.

## Slide 91: Lets Discuss Proper English
‘English is the language of business. Therefore, if you
wish to do business in the world, it has to be in English’.
Dr. Jin Guizhen, Distinguished Professor of Education, Beijing Institute of Technology
In a radio interview with China Radio International, May 2013
http://ioeen.bit.edu.cn/Faculty/educational_Professional/12708.htm
Therefore, communications with our executives has to be first class at
all times with the English we use meet the requirements of the 4 C’s !
The United States remains the leader in the world;
Data flows from Congress, through our executives and down to us;
Executives and Managers respond to the four PM parameters;
The language we use is English. Our use of English has to be the best (clear, comprehensive, crisp, and compelling- or the 4 C’s)

## Slide 92
Project Manager
  Runs ONE or Two Projects
  May be a Program Manager
  Works in a Division or Portfolio
  Accountable for funds for ONE or two Projects, or a Program
  Has ONE priority – their program or projects
  Scope limited by charter to work charged
Executive
  Oversees ALL the Projects
  Oversees ALL the Program Managers
  Runs a Division, Portfolio, Business Area, Agency or Department
  Accountable for funds in ALL the projects and programs
  Must establish priority order for ALL programs and projects
  Must ensure all the work in all programs and projects is completed
A Program or Project Manager (PPM) Performs Work and Informs Executives
An Executive Resources Programs and Projects, and Receives Reports
PM to Executive - a 1:1 Comparison

## Slide 93: What Topics Should be Contained in the General Correspondence?
What a Program or Project Manager Should Brief
Cost
Scope
Schedule
Risk
Benefit
Exception
Issues
What a Program or Project Manager Should NOT Brief
Technology
Uniqueness
Necessity
Complaints
Blame
History
Excuses
Program or Project Manager must focus their general communications to the Executive need!
Extraneous data should be omitted from any general executive communications.
ALWAYS be timely and truthful!

## Slide 94: How The Eye Scans a Page
90% of data enters through the eyes1;
Initially, only the top 1/3 of a letter, memo or report are scanned by the eye;
Attention to the written word diminishes with its depth on a page;
The eye becomes distracted as it scans a page of text;
Emails are the same. They are not equally scanned by the eye;
Therefore, the important and pertinent facts need to be nearest the top;
Need to be in a format suitable for scanning, not reading!
1 https://ernestoolivares.com/we-are-90-visuals-beings/ (for 3M Corp)
Attention
Diminishes
With
Depth
Top 1/3 Highest Attention
Middle 1/3 Scan Only
Lower 1/3 Lowest Priority
Document

## Slide 95: Scanning Using Bullet Lists
The ‘F’ Pattern in Scanning. Note the emphasis on left
sided attention patterns. Same side as bullets are utilized
(https://www.nngroup.com/articles/f-shaped-pattern-reading-web-content/)
Top 1/3
Mid 1/3
Bot 1/3
Compare ‘F’ pattern above
to scan pattern as previously
outlined
Every item is perceived to have equal weight
Quick scan provides bulk of data
The eye tends to see the entire bulleted list, and will ‘key in’ on items of interest
Numerical lists implies a rank, order of importance or preference;
Eye patterns in scanning indicates an ‘F’ Pattern as found by research;

## Slide 96: The Advantage of Using Bullets
Using Bullets
Ordinary Paragraph
Note that bullets are easier to follow, and references to individual issues can be made quickly
Eye is drawn to the left with bullets and bulk of data
Topics well segregated
Eye wanders up and down the page, drifts to the right
Place easily lost in a scan
These two samples above are identical. It is simply the difference between bullets and paragraphs!

## Slide 97: Eye Flow and Attention
Using Bullets (F-Pattern)
Ordinary Paragraph
Bulleting a list keeps focus to one side of the page
Maintains focus during scanning documents
Eye scans across and ‘loops’ on a paragraph
Eventually, place gets ‘lost’ in scanning
Bulletizing lists give the Executive summaries to follow
and more concise content to scan in one area

## Slide 98: There is a Tool You Can Use
‘The 3-Things Memo’
Poor name, great tool
Great Summary for Executive
Data in front, details as an attachment if needed
Most effective when limited to a single page
Supplemental material can be made to an appendix
Sample ‘3-Things Memo’ using Bullets

## Slide 99: Comparison of Bullets and F Scan
Research generated ‘F’ Pattern Eye Scan
Bullet List Technique for Executive Communications
Center
https://link.springer.com/content/pdf/10.1007/978-3-642-21602-2_36.pdf
Right
https://www.webdesignerdepot.com/2019/12/is-the-f-pattern-still-relevant-in-web-design/

## Slide 100: Bullet Construction
Short, crisp and without ‘floral’ language (Follow 4 C’s);
Generally does not go over two (2) lines- one (1) line preferred;
Devoid of emotion;
Contains only facts;
One item or detail per bullet;
Separate each bullet with a semi-colon;
End bullet list with a period;
Think before you write;
Edit before you send (or let another edit).
Avoid connecting ideas together with ‘and’ or ‘nested’ bullets. Make two (2) bullets rather than connect;
When writing a bullet, put a period in the center of anything longer than a single line. (Test for two ideas);
Avoid making it ‘personal’ (no ‘I’, ‘me’). Always make the bullet about the situation;
Avoid foreign expressions and technical jargon. Use plain English! (Strunk & White: Elements of Style, 1918)
Avoid bullets in personal matters or other similar sensitive communications;
Avoid random topics – keep focus on subject matter
DO’s
DO NOT’s

## Slide 101: Desktop References to Consider
Classic and probably
the only book you need!
Excellent for addendums
and technical details
Helps you think
before you write
Suggestions
for Desktop
References

## Slide 102: Now, You Have the Basics
Put together a single page document;
Discuss how your technology solution does one or more of the following:
  Saves Money;
  Improves Productivity;
  Increases or expands Access;
  Satisfies unfulfilled requirements;
  Streamlines operations;
  Reduces labor to operate;
  Increases life cycle
  Easier to operate
Note none of these discusses
the Technology! That is for
you to know about!

## Slide 103: Managers Do Not Care About Technology
Technology people care about technology;
Technologists are fascinated by how it all works;
Managers Do Not Care
Managers are fascinated by results;
Managers are trying to improve their organizations, cut costs, improve productivity and expand availability;
Especially in the Federal System, Managers are wrapped up in budgets and availability of key enterprises
Speak the language of managers if you want to get approval from managers!

## Slide 104: Take The Example of PM Certification
The number one reason that Program/Project Managers are rejected for certification is:
  They write about how novel their technology discoveries are;
  They do not write about Cost-Scope-Schedule-Risk.
When doing your writeup, never focus on the technology. Technology is a method to an endpoint (results);
Managers are interested in endpoints (results);
Write to the results, not the technology. That way, you write to the managers’ interests, not yours!

## Slide 105: When Writing up the 1-Page Summary
Consider how people scan a page;
Put all relative benefits at the top of the page;
  Numeric and Cost Documentations up top and in bullets;
Remember that attention drops the further down the page one scans;
  The evidence has been presented (F-Pattern);
  Keep s much up front and to the top as you can get;
Write to what a manager is interested in;
  Cost-Scope-Schedule-Risk
Show the results of the technology, not the technology itself!

## Slide 106: Compile the Report in an Order
The One Page Document is the Key;
Everything else is support that backs up the One Page;
The Manager has the option to validate your findings, or not;
The fact you have backed up your claims gives you credibility;
Make the One-Page like the Summary of a Book.
Make sure that the document package has an index that matches the bullets in your One-Page Document!

## Slide 107: Do a Short Power Point Presentation
Just a few slides;
Show the BENEFITS, not the Technology;
Remember, Managers are not interested in Technology;
  Managers are interested in results, cost, scope, schedule, risk;
When doing drawings, DO NOT use pictures of computers and such to make your point! The images only confuse the situation. Use standard box drawings;
Practice doing the Presentation in a very short period of time. Managers do not like long, drawn, or detailed presentations. Short and to the point!

## Slide 108: Be Sure You Emphasize Benefits
A One-Time Capital Investment of $1.7 M USD will give you the opportunity to reduce your annual recurring costs by $2.5 M USD Annually;
Authorizing an Acquisition of $2.0 M USD satisfies the new requirements for greater access and will reduce the annual service contract by $0.5 M USD annually. This investment pays for itself in 4 years;
Rehabilitation of the current enterprise with these concepts will permit most processes to be exponentially faster and far more efficient to the end user, reducing wait times for applications by 50% and permitting greater capacity for additional services to be processed.

## Slide 109: Keep the Technology to Yourself
Unless directly polled, do not focus or bring up the technology;
Speak of it only tangentially;
Describe only if asked;
Remember, it is your idea, and there is still more work to be done;
If you focus on the result, you can substitute better technology if found during the next round of investigation;
Remember, technology will change, but the improvements will remain;
You are generating the next generation of results! Leave space to substitute the next generation of technology if needed!

## Slide 110: End of Module 4
Lunch (1 Hour)

## Slide 111: Module 5
Timing, Presentation and Technology Research

## Slide 112: Timing of Presentation is Critical
Your Idea, Your Research, and Your Life;
You intend to make your world better as well as for those around you;
You feel strongly that your idea will save money, improve productivity, or otherwise produce a better service to the community;
You have a good presentation package scientifically compiled for a busy executive;
You have done the preliminary research to support your case;
What to do?
Wait and Plan!!!

## Slide 113: Budget Formulation Cycle & Timing
Every agency and line office has a budget formulation cycle;
Find out what that cycle is for your office/division/agency;
Submitting your suggestion too soon may cause it to get lost;
Submitting too late may delay the review process by a year;
  Too many chances for a good proposal to get lost over time;
  Too many opportunities for others to copy your work;
Timing to the budget formulation cycle mitigates these risks
Try and get your idea in front of your supervisor about 2 months before the budget formulation cycle begins;

## Slide 114: Budget Formulation Cycle & Timing
Timing to Review can make the difference between approval and denial;
You want to get your proposal in front of your superiors when they are thinking budget;
  Otherwise, it is too easy for them to become distracted to the issues of the day
Budgets are always being cut, resources are always being constrained;
Pitch your idea when the timing is correct;
And the best ideas will remain with the executives!
This is why planning and preparation are so important! Executives got there because they can handle many tasks at once. Give them something to think about that will assist, not burden them!

## Slide 115: Timing Overall - The Appointment
Make an appointment;
Be Early for the appointment by at least 5 minutes;
Dress to impress;
  There is nothing that will impress your superior more than if you dress to make your pitch! It shows professionalism!
Have a short Power Point Presentation ready to give;
  If needed, load on a tablet or laptop if just your superior, or be prepared to give on a projector;
Provide everything as an orderly package at the end;
  Your summary memo on top, and copies of the PowerPoint on the back;

## Slide 116: During the Presentation - Questions
The first rule of sales, ‘No one asks questions unless they are interested’;
  If your superior has no questions, they may not have interest;
  If you superior asks nominal questions, they may have some interest;
  If your superior asks many questions, they are highly interested!
Take notes of the questions if you can;
  If not convenient, record the questions right after the meeting and obtain answers;
Do not avoid a questions. You will not have all of the answers to anything at this stage. Avoiding the questions is far worse than simply stating ‘I don’t know, but I will find out’.

## Slide 117: During the Presentation
Do not try and impress your superior with the technical solution;
  Remember, technology is only a vehicle to obtain a goal;
  Sell your goal;
Sell the Project Management Parameters;
  Cost, Scope, Schedule, Risk;
  Even if doing a technology upgrade- These four parameters are all an executive is worried about;
Sell what the technology will do for them, the organization, and the country;
  Form your presentation in a format of ‘An investment of X, along with Y, will give you Z, and possibly Z+’

## Slide 118: Follow-Up Afterward
If you are not familiar with your superiors, send one and all a ‘Thank You’ email for their time and attention;
If there were follow-up questions, provide them with the Thank You’ email;
Continue with your research until otherwise informed;
Remember, pitching your idea is a sales effort! You are selling yourself, and your idea! Be complete.

## Slide 119: If You Get Questions Later
This is a good sign! It means you got someone’s attention;
Answer the questions completely, but briefly. Remember, you cannot possibly have all the answers at this point. If you pretend you do, your superior will know, and you will lose. Do not pretend, assume or otherwise guess;
Always provide your references for the research when answering questions;
Be prompt with any response, as if a manager or superior asks questions, they are interested.

## Slide 120: You Idea is Accepted!
Congratulations!
Now, your real work begins;
You now have to put a project together;
You have several choices;
  Go to a Project Management Training and do yourself (question);
  Get an experienced Project Manager to ensure the work is done correctly (advised);
There is an art and science to Project Management. If you are not a trained PM, leave the management to others while you provide the vision!

## Slide 121: If You Are Not a Trained PM, Stay the SME
Be in the position to convey your vision;
  Write Use Cases (How the new systems is to be used);
  Provide flow charts (on how the work should proceed);
  Write short paragraphs describing enterprise operations;
  Write the ConOps (Concept of Operations);
  Do whatever you can to convey your vision on how you envision the enterprise to operate;
Remember, you do the work day in and day out. You need to be the one to pen the first set of Project Documents, even if you never did it before!

## Slide 122: Use Cases – Describes Work Flow
They do not need to be complex, but complete in their flow process;
They are simple to construct;
  Start, and state the next step;
  Put a 2-4 word label in a box;
  Go to the next step, repeat;
  Continue until result is obtained;
  Beauty is not the object, completeness is!

## Slide 123: Use Cases – How the Enterprise is Used
Draw out how the system is used;
Show as many cases as possible;
Map all the possibilities you can think of;
Only you can do this as you did the work.

## Slide 124: Use Cases Also Provide Other Opportunities
Laying out the process provides opportunities for optimization;
  Optimization offers efficiency gains;
  Efficiency gains helps your case in final approvals;
  When managers see efficiencies, you have their attention;
Use Cases are the basis for SOP’s
  These will be developed as part of the final deliverable and refined over time;

## Slide 125: Data Dictionary – A Directory of Terms
A Data Dictionary is a list of all the terms you use as part of your job;
Only you can generate it, as you are the one that uses the terms;
Necessary so the essence of your work is captured;
Keeps all terms consistent;
A way of capturing all expressions and documenting what they mean to you;
Remember, its your work and therefore your terms. If the work product has special terms, then you will need to name it

## Slide 126: Other Artifacts
Whether you are the PM, or one has to be hired, you are and always will be the Subject Matter Expert (SME);
As that expert, you will have to document all you know about the enterprise if it is to be improved the way you envision it;
Therefore, you will be called upon to provide a lot of information, mainly in the written word, for purposes of redesign and reconfiguration;
There are no other experts available for your work. You are the SME! It is you that has to provide all the operating parameters.

## Slide 127: Lets Review Where This Effort Is…
You saw an opportunity to improve the environment around you;
You took the initiative to find a way to improve it, at least in principle;
  You did the initial research and found there was a better way;
  You found at least one alternative that appears to improve cost-scope-schedule-risk;
  You wrote the document in terms that management understands;
  You are now documenting what you do so it can be improved;
You are improving the world around you
This is all you can do!

## Slide 128: Why Other People Fail in These Efforts
Their reach is far too large;
They try and change everything, including areas they are not involved with;
You have total view of your world. Generally, failed suggestions come when people try and change something they have no view of;
By staying focused in your view and world, you offer the best chance to success as only you and your team know what actually goes on inside;
Failure occurs when you try and change something outside of your view;
You will experience a lot of ‘nay-sayers’ stating they tried, but failed;
If you investigate, you will see generally that they tried to change something they had no knowledge of.

## Slide 129: Important to Stay with What You Know
Only discuss or document what you are familiar with, or work with;
Don’t guess, assume, or otherwise speculate;
State what you do not know;
  It provides paths for additional research to fill in gaps of knowledge;
You will show greater credibility by stating things you do not know, and will investigate, than to guess, assume, or speculate;
Once you have exhausted all what you know about your operation, it becomes time to extend your reach just a bit…

## Slide 130: Look Upstream and Downstream
To be sure you are getting the full picture;
Check the upstream and downstream conditions;
Make sure you fully understand the boundaries of your enterprise;
Where the work comes from, and where the work goes;
Boundary conditions are critical to technology success. Its how you receive and deliver your work.
Sent Work
Your Enterprise
Output
Boundary Conditions
Where the
Work comes
from
What you
Do with
it
Where it goes

## Slide 131: Consider That the Solution has to Fit
Upstream and Downstream considerations are only meant to ensure that the solution fits;
These boundary conditions are essential to ensure the work is received, and delivered seamlessly;
Don’t worry about what goes on upstream, just the interface;
Don’t worry about what goes on downstream, just the interface;
Do that, and you will still be seen as the expert!

## Slide 132: Upcoming…
Now, you will take your idea, and form it into a solution;
You will see that what you first envisioned will probably not be the ultimate solution;
You will see clearly that it was your initiative that started the process;
You will see clearly that, without your input, the improvement would not make sense or fit upstream or downstream;
You will see something else that is not generally apparent to the mainstream thinking…

## Slide 133: Upcoming…
Innovation is a managed process;
It develops as more information is found;
It evolves as pieces begin to fit to an overall plan;
Innovation grows with the addition of data and good ideas;
Your idea was the seed which started the process;
The more data gathered, the more innovation can be applied through a managed process;
Now you see why you never recommend Technology directly, but use Technology as the catalyst to meet mission.

## Slide 134: End of Module 5
10 Minute Break

## Slide 135: Module 6
Cost-Scope-Schedule-Risk in Your Environments

## Slide 136: Which Part is Art- Which Part is Science
Much has been discussed about the mechanics, or the science of taking your idea, packaging it, and selling it to management;
Remember that it is your intuitive side, your side where art resides, that comes up with ideas to be formed;
An idea comes from the right side of the brain, developed on the left side;
It takes a lot of imagination (right side) to come up with a concept, and develop it into a working idea (left side).

## Slide 137: Idea to Solution Development
You now have all the pieces for refining your ideas;
You even have the presentation and formats, including how executives reads documents;
You have the lenses that improvements are seen with;
You are about to experience a method for the management of an idea into a workable concept;
It will prove to you that innovation can not only be grown, but managed into the ways it is needed;
This is one method, simple but effective, that can be used in your own shops.

## Slide 138: Difference Between and Idea and Solution
Idea is an abstract concept (right Brain);
  It is the seed that grew every innovation ever discovered;
  Ideas on their own are not usable (Ask the question ‘how’);
  Ideas have to be grown and nurtured into something usable;
  You cannot ‘buy’ an idea’, but you need it to be successful;
Solution is something usable (left Brain);
  Solution is something you use;
  Solution is something you implement;
  Solution is something that yields you benefit;
  You ‘buy’ or procure an idea as a result of a well developed idea;

## Slide 139: What Sells is What One Can Buy
Therefore, to be successful, you need to propose a solution and not an idea;
Solutions can be procured based on the work you have done;
Solutions are bought and sold in the technical marketplace;
Solutions from market are generally 80% complete, 20% configured;
If you want to be successful, propose a solution that can be priced, procured, installed, operated, and improved once being operated;
So, to take an idea and form it into a solution, use the Project Management Lens

## Slide 140: Cost-Scope-Schedule-Risk
Take your idea, and run it through these four lenses;
It will assist you to focus an idea and turn it into a solution;
This tried and true method will force you to;
  Ask the correct questions;
  Seek the correct processes;
  Knock on doors to get answers;
These are also the same questions executives use, in one form or another, to test the viability of a solution;
These are also the same questions that acquisition professionals use to make purchases from the market.

## Slide 141: Cost-Scope-Schedule-Risk
Although most acquisitions involve a much higher level of analysis, consider you are at the working level;
As a result, the analysis has to be simple as you all have day jobs to do;
However, you will soon find that ‘back-of-the-envelope’ calculations, when done correctly, are reasonably accurate and enough for decision-making;
At the end of this analysis, you will see very clearly why you do not focus on the technology, but the solution and how the technology fits;
In the end, this is the goal of the course, and the concept you want to take away;
Present the solution- not the technology The correct technology will present itself with a well-formed solution!

## Slide 142: Cost
There are three costs to consider;
  Cost to acquire,
  Cost to operate, and
  Cost to be saved;
All three costs have to be considered. First, we discuss acquisition costs;
This is the easiest of the three:
Vendors do not like to give quotes on their technology unless there is a chance of a sale;
Therefore, use GSA Advantage where possible as those quotes come faster and more willing;
Be sure to tell the vendor your request is for a ‘budgetary’ quote.

## Slide 143: Cost
Add approximately 20% on to the price for AGO Fee, additions, supplies, installation, and other configuration and unknowns;
This is the acquisition cost.
Quote: $10,000
Addition: 20%
Total: $12,000
Keep in mind this is only the
First part of any solution set!

## Slide 144: Scope
Scope has been discussed as the extent to which a solution fits into the larger enterprise;
Scope consists of the following questions;
  Why do we need it?
  What will it do?
  How will it work?
  What will I save in operating costs?
  When will I see the savings?
Project Managers tend to have more questions, but these are the basic ones at the working level that are important for the formation of ideas to solutions.

## Slide 145: Why Do You Need The Improvement
There are many good reasons to find a new solution in a solution set;
  Obsolescence of the technology/process;
  Enhancement of the technology to meet customer expectation;
  Improve production times;
  Reduce overall maintenance costs;
  Reduce Labor (always a sensitive subject);
  Increase production capacity;
  Better linkages to upstream and downstream processes;
  Future requirements.
Costs resulting from technology can be estimated using two methods quickly;

## Slide 146: Improve Production Costs
You have to first set up a model to use- choose what is appropriate;
  GS-12
  Step 5 >>$101,813
  Add benefits at 37% (average) >>($101,813 * 1.37) = $139,483.80
  40 hour week >> (139,483.80 / 1960 hours/week) = $71.16/hr
  60 min/1 hour >> ($71.16 / 60) = $1.19/min
You will use these parameters to estimate cost savings
Now, estimate the task time savings by adding the solution (not technology)
  Do one and time it. Then, estimate the time savings with the solution added;

## Slide 147: Improve Production Parameters
Lets say the solution saves 5 minutes per transaction;
Lets say it takes one transaction per hour
Lets say also that there are 4 GS-12’s who are doing the work;
Cost savings potential (and always use ‘potential’) calculates at:
  5 minutes * $1.19 cost per minute * 8 hours = $47.60/day
  $47.60/day * 5 days = $238.00/week
  $238.00/week * 4 week/month = $952.00/month
Do you see how fast the savings adds up?
You can also calculate the savings by pure time:

## Slide 148: Improve Production Times
Take the 5 minutes per hour anticipated savings;
Again, 8 hour day to minutes = 480 minutes/day
480 minutes/day – (5 minutes savings * 8 times per day)
440 minutes per day or 40 minutes/day savings
40 minutes/day * 5 days = 200 minutes/week or (200/60) = 3.3 hours/week
3.3 hours/week * 52 weeks = 173 hrs/year
Again, see how quickly the savings adds up!

## Slide 149: Feed Scope Savings Back to Cost
Cost: $12,000 (one time cost)
Recurring costs (usually 15% - 20% of one time cost) $1,200
Lets Calculate the Return on Investment- This gets the attention of every accountant!
  Monthly Anticipated Cost Savings: $952/month
  Divide into the One Time Cost: $12,000/952 =12.6
  Add one month for recurring costs as its over 12 months and the warranty period;
ROI as Calculated is Approximately 13.6 months

## Slide 150: Scope and Capacity Planning
Although Costs are always a big sell point, in Government environments, there is another selling point;
That is the in Capacity Planning;
The ability to show increased capacity offers the opportunity to perform more tasks with equal quality, or improve the quality of the existing tasks because of increased capacity;
Based on the agency mission, Capacity Planning may be the preferred parameter because of their mission;
Capacity Planning changes also work well with Schedule (next topic);

## Slide 151: Return on Investment (ROI)
Every accountant will hone in on this number;
It is the amount of time it will take for the cost savings to pay for the investment;
Any accountant worth their weight will approve a project with a reasonable and expected ROI;
Remember you will have to prove where the data came from, and how it was obtained;
Managers are more likely to approve project that accountants favor as numerically positive.

## Slide 152: Schedule
Schedule improvements are always welcoming in management reviews;
They are easier to show than costs and scope, as there are not as many assumptions;
Schedule is easier to manage and present than Cost or Scope;
It is integral to Capacity Planning (how much work can be done in a given period of time);
As can be seen, the calculations done with Scope can also be readily added for Schedule improvement depending on the mission of the office or agency.

## Slide 153: Risk
Risk is the most mis-understood focus lens in the Project Management toolbox;
It is also why I put Risk in the center of the Technology Triumvirate;
Government tends to avoid Risk;
Private industry prices Risk;
As such, the approaches are completely different;
But, at this end of the spectrum, it is an easy lens to focus on;
It will also give you insights to your technology selection(s).

## Slide 154: Risk
Risk is the odds or chance of a Peril occurring;
A Peril is an unpleasant or undesirable event or event;
The best method to present Risk at this level is the following:
  Make two columns;
  One is the Risk of doing the task;
  Two is the Risk of NOT dong the task;
Examine the two lists;
The one that is longer, is the one to consider;
  If the Risk of doing the task is longer, reconsider the Effort;
  If the Risk of NOT doing the task is longer, you have made a good decision!

## Slide 155: Now, Review the Technology Chosen
Consider the lens of Cost-Scope-Schedule-Risk;
Re-visit the technology that was originally chosen;
Now, consider the marketplace of potential options;
It is now obvious why you never push a particular technology without examining the marketplace first?
You also have a battery of parameters by which to rate new technology for the task at hand;
This is one of the correct ways of developing solutions for your particular environments.

## Slide 156: Department of Commerce
The Department of Commerce has a mission of supporting the American Business Community;
One of the ways it accomplishes this mission is to invest in the business community, procuring solutions to positively increase its customer service experience;
The in-house construction of products and services generally is seen as competing against the markets the DOC is chartered to serve;
As such, the DOC would rather pay a bill (solution) than fund a service (products and services);
You are therefore encouraged to search for solutions in total rather than piece together a solution.

## Slide 157: End of Module 6
10 Minute Break

## Slide 158: Module 7
Acquisition and Operations

## Slide 159: Acquisition and Operations- Introduction
Other than practice (and I highly recommend practice), you have been briefed on what it takes (at least one method) of turning your Idea into a Solution;
You now have the advantage over the ‘Idea People’ because you now understand what it takes to identify technology, apply is as part of a total solution, and present to management for consideration;
You now see that technology is only part of a solution, not the total solution package;
You also see that you, as the ‘on-the-ground’ Federal Employees, know the current work better than anyone!

## Slide 160: Acquisition and Operations - Introduction
Example- when a consultancy is hired to perform improvement, who do they contact first to determine actual operations?
  Folks, that would be you! That is why you are best to identify areas of improvement!
Example- when a new idea for a product or service is marketed, who does the company seek to try it out?
  Once again, that would be you! Manufacturers and developers always try to get products and services into the hands of the working folks for feedback!
Following this logic, where should the best opportunities for modernization using technology come from?
  Yes, you again! That is why you are here. Now you are aware of how to do it.

## Slide 161: Acquisition and Operations- Introduction
This section is presented to offer another dimension to how the technology improvement process works;
This introduction will be made by giving you insights to some of the big players and their roles- and how you should interface with them;
Remember, especially in Government, nothing is done in a vacuum. It always takes a team. Remember:
The US Federal Government is the largest consumer of good and services in the world! By this definition alone, it make the US Federal Government a complex organization.

## Slide 162: Project Management
The introduction is done by describing Project Management (PM);
In the Federal System, especially in the Department of Commerce, there is a certification program to train and certify PM’s;
Generally, well developed ideas that appear to be excellent solutions will be handed to a project manager, and eventually a project management team.
  If you have taken the training and achieved certification, you could be the PM or in the core team;
  If not, you will eventually release your information to a certified PM and remain on the team as a Subject Matter Expert (SME).

## Slide 163: Project Management and Acquisition
In the Federal Government, Project Management and Acquisition are tied at the hip;
In all cases, Acquisition is the lead entity. Project Management can only execute to the contracts that Acquisition issues;
Therefore, Acquisition is always in charge, regardless to the Project Management aspects;
It is therefore important for you to understand Acquisition at the Federal Level;
Remember, in the Federal Government, GOV issues contracts to Private Entities. Private Entities receives and delivers. Project Management ensure all of the terms, conditions and deliverable conditions are met.

## Slide 164: Acquisition
In the Federal Environments, Acquisition is the guiding platform to acquire solutions for its offices, agencies, and branches;
Project Management has to be aligned and well-engaged with Acquisition Professionals to achieve its goals;
In all cases, Acquisition is the lead. Project Management always follows Acquisition lead. This is why Acquisition is brought forward as one of two governing groups while acquiring those solutions needed by the Government;
It is quite different in Private Industry. However, these are the rules, and success generally occurs when the rules are followed.

## Slide 165: Acquisition
All Acquisition has to follow Federal Acquisition Regulations (FAR). These regulations are available at https://www.acquisition.gov/browse/index/far
There are also regulations at each level below, including DOC, NOAA and others, where regulations are in force;
  For instance, there are Blanket Purchase Agreements (BPA) at both the agency and line office levels. You are required to purchase certain solutions from these BPA’s;
The rules for Acquisition are complex and numerous. This is the reason it is important to always follow your acquisition professionals’ guidance when acquiring solutions;

## Slide 166: Acquisition
For those interested, there is training and certification to assist the Contracting Office in local solutions acquisitions;
You can become a Contacting Officers’ Representative (COR), and your local CO can assist you with these certifications;
The Department of Commerce has documentation available online to begin your process of certification;
This link is: https://www.commerce.gov/sites/default/files/2020-09/CAM%201301.670_AUG%202020.pdf
Search Terms: DOC COR CAM

## Slide 167: Acquisition
The importance of including Acquisition in this discussion is to show the importance of Acquisition in any technology solution;
Just because you see the perfect solution on the street and in the market, it just may be out of reach because of the Acquisition structure of the Government;
However, if you structure your acquisition as a solution, work with your acquisition professionals, and follow the FAR, you will get a workable solution at or near your vision;
Many at the working level often give up because of the complexity of Acquisition when they get to that point. Never give up! Follow the rules. You will win (but it will take time!).

## Slide 168: Operations
As discussed, it is the workers who are best to be empowered to determine the next technology and how it should be applied;
Once acquired, it has to be used. This use is called ‘Operations’;
There is probably no more a misunderstood or unappreciated topic in the workplace than Operations;
It is the least appreciated, but the most important;
It is the output of Operations that is utilized;
Everything else is support to Operations;
You do Operations! The output relies on you!

## Slide 169: Operations
In the beginning, we discussed Technology Management;
Operations appears only in Technology Management side of the Triumvirate;
Operations is what makes Technology Management unique;
Operations is the beneficial use of technology to achieve an outcome.

## Slide 170: Operations
In terms of Project Management, Implementation is the Operations portion where the acquisition is installed and utilized;
Everything done leads up to Operations;
  If someone is not going to use it, why acquire it?
Yet, it is often the most overlooked portion of the process;
This is why it is important you do all the up-front work ahead of time.
Concept Definition
Concept Planning
Development
Closeout

## Slide 171: Operations
Most Government Operations were not necessarily planned, but evolved over time;
That evolution occurred as a result of the changes necessary to serve the public in its various missions;
This is the biggest significant difference between Government and Private Industry;
Most Private Industry Operations were planned and implemented, with minor adjustments over time;
  Each time a new product or service is developed, a new Operations evolves to produce it:
Implementation
Operations

## Slide 172: Operations
Even with SOP’s and flow charts, generally there are nuances of any Operations environment that do not get captured;
This is the reason your input is so important;
Only you can provide:
  The ‘As-Is’ state (what you do today);
  Ideas for areas of improvement if certain conditions existed;
  True time to process each step of the Operations Path;
Therefore, it is important for you to be forthright when a solution is presented to test it thoroughly and see if it works better;
Timing is one way of verifying the efficiency of a solution.

## Slide 173: Operations ‘Nay’-Sayers
There is nothing more detrimental to incremental or step-wise improvement than the infamous ‘Nay’-Sayer;
The ‘Nay’-Sayer does not want change of any kind;
They prefer the status-quo, with no changes at all;
Remember that change is the nature of life;
  Could you imagine if you were all still using DOS-based computers?
  It also causes a danger that another division or office could take over your work;
    Change then, is assured and not on your timetable!
Change is the equivalent of evolution, and evolution is the nature of life;
Therefore, the ‘Nay’-Sayer is the biggest threat to your survival. Rise above them!

## Slide 174: Operations ‘Nay’-Sayers
Operations ‘Nay’-Sayers come in many forms;
  No change wanted;
  Not the product/service they want;
  Not the brand they want (not that they could actually recommend one);
  Not the way they want it acquired/implemented (you see the limitation there);
At times, they will physically attempt to scuddle an improvement attempt;
  Be watchful and diligent;
  Always be truthful;
  If you see something, say something;
Remember that the idea, and life, they are trying to ruin is yours!

## Slide 175: Operations Implementation
When the solution is implemented, be sure that it meets the spirit and intent of your original idea;
The solution provided will be considerably different than your original idea, but it should meet the spirit and intent of your proposal;
Work closely with the PM, Acquisition Professionals and those of the team to assure success;
Success cannot be made without your cooperation;
Because you are the ones who ultimately make it work!

## Slide 176: Post-Implementation Operations
The entire operation needs to be re-baselined;
Baselining is the process of determining the ‘As-Is’ state for comparison in the future;
There will be portions of the Enterprise that will be altered as a result of the implementation of new technology;
Re-Baselining permits System Operations to determine the improvements the addition of technology actually made;
Determining Operational Performance is key to assessing the value of the added technology.

## Slide 177: The Results of Re-Baselining May Be Different
With the long path between idea to solution, the results obtained may be different than the results proposed;
Do not fear that concern. Face it that this situation may occur. Just know what it is and how it helps the mission;
Consider we discussed evolution. There is an average 18 month cycle between idea and implementation. A lot can occur in 18 months;
The Government is a political environment. Today’s non-issue can become one of the highest of priorities simply with the change of administrations;
This is why you should not fear that the intended results are not necessarily achieved. So long as there are results, you win!

## Slide 178: If The Results are Different
Re-Baselining will show where the improvements took place;
Examine the results, and determine those positive changes;
Document them, and focus on these improvements;
  For instance, you expected a 5 minute improvement on process, but found that processing time remained the same, but more users could obtain results within the same time period. This is a success and should be the focus;
  For instance, you expected faster access in-house among peer users, but notice that there are now sockets for cell phones/tablet interface that did not exist before, this is a success and should be the focus;
Technology, when properly applied to a well-organized manual process, will always provide you with an enterprise improvement. Sometimes you simply have to find it!

## Slide 179: Operational Improvements
In the beginning and end, it is the enterprise operators who are responsible for the good care, feeding and use of their enterprise;
  This is you!
Therefore, it is in your interest to ensure that operations parameters are documented fairly;
It is also imperative that you rate any suggestion for improvement fairly and with an open mind;
Efficient operations are seldom merged with inefficient operations. Re-Baselining and proper recording shows all those incremental improvements.

## Slide 180: Upcoming Final Section
A Review of What You Have Seen Here Today

## Slide 181: End of Module 7
10 Minute Break

## Slide 182: Module 8
Summary of What You Experienced Today!

## Slide 183: This is All to Inspire You
Many of the best ideas for Technological Modernization emanate from ‘The Ranks’;
This is because ‘The Ranks’ are the ones who do the vital work, and know best how the vital work is processed;
What is not known, or understood especially by ‘The Ranks’, is how to turn an idea into a solution;
Therefore, many people performing the work feel short-changed because they feel their suggestions are never taken;
Of course, when a consultant comes in to study and make recommendations, the first stop and task is to interview ‘The Ranks’ and get their feedback;

## Slide 184: This is All About You
Today, a model is presented to you to follow that enables the working people to turn their ideas into something usable;
The model is tuned to the Federal System of doing business, so you can begin your own process as soon as you return to work;
The model presented shows that an idea is inspiration, and inspiration can be turned into innovation, and then innovation can be turned into a solution;
The biggest shortcoming the workers have, is they try to fit technology into their process;
This model helps reconfigure the work process using modernization, and finding slots for technology to optimize the work process.
This is the path to success in Modernization of Vital Government Enterprises

## Slide 185: Its All About How You Plan
Proper Planning and Data Gathering up front for a proposal is critical in developing a viable and understandable idea proposal;
Most ideas never evolve because they are not research, and then not planned;
When you see an area for improvement, you first study it, and research what you initially believe would take to improve/enhance/optimize it;
You write it out as a flow, then in steps that you take to accomplish the work;
Remember, you do the work. You are the only one(s) that can fully understand the tasks needing accomplishment;

## Slide 186: Innovation Comes from an Idea
Once you fully document the current process, and you have a fully documented idea, you have to merge the two together in order to generate a solution;
The Federal Government is in the business of purchasing solution sets. It should not compete against industry and make what can be purchased;
Therefore, the solution set resulting from an idea must be clear and well developed, so it is well understood what is needed;
It must also not recommend any particular technology. The solution set should provide a path to integrate technology, and use it to achieve mission.

## Slide 187: Innovation Proposes Technology
In Government, an Innovative Approach utilized technology to achieve its objectives;
Therefore, the solution set resulting from a good idea should be a placeholder where technology can be applied;
More than one kind of technology should be able to fit in that technology slot;
Like any other solution, there is an iterative process that takes place to find the correct solution fit. This is called ‘managed innovation’;
Keep in mind that the idea put into a solution set is only the beginning of the process, and many iterations will occur until a correct one is found.

## Slide 188: Justification for Improvement
Determine a way to document efficiency (timing, schedule, costs);
Present the evidence in a way that best mirrors what your agency/line office/center finds appropriate;
Determine the ‘As-Is’ State;
Propose a ‘To-Be’ state;
Write up why the ‘To-Be’ state is desirable and more efficient;
Estimate a cost (as best you can) to what a new solution would price at;
Where appropriate, determine an ROI to show payback.

## Slide 189: Proposing the Solution Set
Always propose a solution set to management- not the actual idea;
Ideas cannot be put into action. Solution sets can be and should be;
Propose your solution set through a Cost-Scope-Schedule-Risk lens;
Put all data as an appendix to the writeup;
Make your proposal one page. Remember the F-Scan;
Show any math calculations- ROI always gets accountant attention;
Show efficiencies or improvements to the ‘As-Is’;
Schedule a meeting- Make the Presentation.

## Slide 190: Project Approved
Project will probably be referred to a certified PM (unless you are already);
Acquisition at AGO will assign a CO to the task;
From here, the solution set will undergo many iterations to reach a mission;
Much will be found along the way;
Do not be surprised if the solution set that is bid has no resemblance to your initial solution;
But, it will have evolved into a far better solution as it will have been much more thought through;
You would remain as a SME providing invaluable insights and data to the Project Team (if you are not the PM);

## Slide 191: Acquisition and Project Management
In the Federal Government, Acquisition Project Management are tied together;
It is important that the SME and others who contribute understand this as a process;
Acquisition is always the lead. Project Management executes;
Project Management cannot execute without Acquisition permission and support;
It is a process that has to be considered when determining the timing of acquisition of the solution.

## Slide 192: Acquisition and Operations
This is the one case where Acquisition support an entity;
Operations is the most important, and most mis-understood entity in the solution value chain;
Everything supports Operations. Without Operations, there is no work flow and no deliverable;
Acquisition also must support Operations. The solution set must improve, optimize, or otherwise expand Operations to a certain set of parameters;
However, Acquisition cannot do that without good Project Management, and without the proper SME’s who perform the work.
As you see, it all comes back to the people performing the work.

## Slide 193: Summary
The US Federal Government is the largest consumer of goods and services in the world;
By this definition alone, it is a highly complex organization;
Most Government Enterprises were not planned, but grew and expanded to accommodate a changing public;
These vital Enterprises provide the services necessary to maintain the business community, and the nation at large;
There is no one better than you that understands the operations you do;
Consider everyone is always asking you what you do, and how you do it;
Bringing technological changes to these vital infrastructures is a long and difficult process. There are many iterations, solution sets and possibilities to achieve these goals. But remember…

## Slide 194: Summary (con’t)
Only you can do it!
You do the work!
You know it better than anyone!
Its your Enterprise! Take pride in it!
Remember, your Nation relies on you to provide those services to keep it going.
Take the time to recommend technological upgrades to these vital infrastructures! Let it be you who drives the next generation of enterprise to serve the Country!

## Slide 195: Be Part of the Solution Set
Your Experiences and input is of tremendous value;
Be a Technology Manager;
Help your Vital Services;
Participate;
Request COR or FAC training to help (if you are not already).

## Slide 196: Thank You
End of Course

## Slide 197: For More Information
For new or mid-career PM’s, or for those who desire to find out more about Technology Acquisition and Operations in Vital Enterprises