## Slide 1: DoD’s Software Acquisition Pathway Digital Delivery at the Speed of Relevance
https://aaf.dau.edu/aaf/software/
The Big A – The Next Decade: Education, Leadership, and Collaboration
May 2022

## Slide 2: Biography for Michael Spead
Michael Spead (pronounced Speed) has over 20 years of experience in project, program, and portfolio management for a variety of clients around the world in diverse industries (including financial services, professional services, broadband/telecom, non-profit, government).
As a Principal at MITRE, Mr. Spead:
  Contributes to the innovation lab for Cost, Acquisition, and Management Sciences
  Assesses and advises projects, programs, portfolios
  Advises and leads PMO/LACE standup, optimization
  Coaches and leads Agile transformation efforts
  Serves as Agile Product Line owner, previous PMO Standup Product Line owner
Mr. Spead also has over 10 years of experience as a passionate coach, trainer, and professor of Predictive and Adaptive (Agile) PM methodologies. Currently, he teaches for Master’s programs at Georgetown University (Professor of the Year in 2019) and the University of Southern California (USC).

## Slide 3: Agility - A Priority for C-Suite Execs
In a 2018 survey of 1000 C-Suite executives by Forbes Insights/Scrum Alliance, 81% of respondents considered Agility the most important characteristic of a successful organization. Further, Agile was adopted across the organizations in many areas outside of software development and technology.

## Slide 4: What is Agility?

## Slide 5: Agile Values and Principles
Individuals and interactions
Working software (or product/service)
Customer collaboration
Responding to change
Processes and tools
Comprehensive documentation
Contract negotiation
Following a plan
OVER
VALUES
PRINCIPLES

## Slide 6: Agile Benefit – Incremental, Adaptive Value
Predictive/waterfall delivers working product (value) years into the future with limited opportunity for feedback. Absent working product, extensive documentation, artifacts, phase gates validate “progress”.
Agile delivers working product (value) in short-term increments and adapts future deliveries based on feedback to incorporate new learning and maximize value.
Agile allows working product to validate progress, eliminating the need for most documentation, artifacts, phase gates. This frees up teams to focus on delivering more value!

## Slide 7: Agile Benefit – Value-Driven over Plan-Driven
(Mostly) Fixed
Estimated
Cost
Scope
Schedule
Cost
Schedule
Scope
Predictive / Waterfall
(Plan Driven)
Agile
(Value Driven)
Typically, we attempt to control what is fixed and refine accuracy of what is estimated.
Agile fixes and estimates different elements than predictive so your existing processes, metrics, tools, artifacts to acquire/contract for, assess, and manage programs will need to change.
For example:
Control team cost structures and value delivery cadence (instead of requirements/ scope).
Acquire and contract product delivery teams instead of for a finished product / set of requirements.
Measuring performance based on value delivered instead of specifically contracted requirements.
Predictive/Waterfall estimates cost and schedule based off a fixed scope, while Agile (mostly) fixes cost and schedule then estimates scope (value) that will be delivered.

## Slide 8: Agile Benefits - Better Returns, Reduced Risk
Incremental value delivery allows the organization to gain value over time, receive feedback to enhance future value delivery, and allows the organization to determine if there is enough value to warrant future investment (reduces risk).

## Slide 9: Agile Benefit – Reduce Waste
Stakeholder wants/needs change over time and their needs may not be addressed by what is delivered. Typically, this results in rework and waste. Agile incorporates adaptive requirements and fast feedback loops to minimize extensive rework and waste.

## Slide 10: Agile Investment Considerations
Investment Consideration | Waterfall | Agile
Knowledge of the Initial Investment | Attempts to make large, long-term investments with limited information on Day 0. False confidence fixes scope used to drive cost and schedule estimates. | Recognizes we don’t know enough to make large, long-term investments on Day 0 but will learn over time. We don’t know enough to fix scope and will need to adapt if we want to maximize value.
Payback Period | Long-term, big-bang. Waiting for the promise of value years into the future and hoping what is delivered is considered valuable by stakeholders. | Short-term, incremental returns that add up over time. Delivery of value occurs near-term and incrementally, delivering verifiable value to stakeholders over time.
Return on Investment | Limited ability to improve/enhance return. Value demonstrated at the end of the project, with limited feedback loops to enhance value (stakeholders engaged at the beginning and end). Efforts to “control scope” minimize opportunities to enhance future value. | Designed to constantly improve/enhance return. Value is demonstrated/delivered often to stakeholders, creating fast feedback loops that drive future direction. Scope adapts to enhance/maximize future value.
Future Investment Decisions | Compliance with plan drives future investment decisions. Ability to deliver stated requirements at cost and schedule estimates is rewarded (with limited to no assessment of value). | Value delivered and team performance drive future investment decisions. Investment made in most valuable products are teams delivering the most value. Investment shifts away from low-value products and teams that cannot deliver.
Agile helps you invest like wall street – making short-term investments that generate data to guide future investment decisions (e.g. value delivered, stakeholder feedback, team performance data)

## Slide 11
Slide was created while drinking Dunkin’
Mission
Digitally transform DoD to ensure the United States dominates in digital capability delivery
Strategic Objectives
Enable DoD programs to deliver better software faster for high mission impact
Implement DoD SW Modernization initiatives to transform our policy, guidance, programs, tech, processes
Ensure DoD has the digital talent ready to apply modern SW practices

## Slide 12: Ignite Innovation and Execution
Services and Joint Staff to streamline and tailor requirements processes for software
Services and CAPE to streamline and iterate on software cost estimation & budgeting
Services and DOT&E, DT&E to modernize, integrate, and automate software T&E
DoD Empowered and Directed to Align and Streamline Processes
Ruthlessly Focused on DoD Unity of Effort to Dominate Digital Product Delivery.
Partnered with:
Services and GBSD, D*O weapons to apply DevSecOps and .87 to safety-critical Weapons programs

## Slide 13: SWP Reported Outcomes
Key Takeaways:
Participation in SWP across branches!
The # of programs is growing!
Frequent deployments are a reality!
Major programs are accumulating value faster!
Customer satisfaction is high!
# of SWP Programs

## Slide 14: Big A versus Little A
Program Management (Planning, Budgeting, Execution)
Requirements and End-User Engagement
Software Acquisition Pathway (SWP)
Big A considerations – the organization must align to the Agile Mindset, Values, and Principles
  Leadership must be trained, adapt, and act as servant leaders/champions of Agility
  Organizational processes that inhibit the flow of value must be ruthlessly eliminated (excessive documentation, phase gates, centralized decision-making, etc.)
  Supporting functions must move at the speed of Agility
Little A consideration – programs must adopt and acquire in a manner that allows for Agile best practices and does not inhibit the Agile Mindset, Values, and Principles
  Teams need to be well trained in Agile practices and adopt Agile roles
  Teams must acquire in a manner that allows for flexible and adaptable requirements to maximize value
  Acquire to allow for continuous value delivery and continuous improvement

## Slide 15: SWP Overview
SWP Designed for Maximum Flexibility with Rigor

## Slide 16: Artifacts Work Together and Adapt
  Capability Needs Statement (CNS) documents high-level needs and their value (impact on mission)
  User Agreement captures stakeholders for the program, roles, expectations, and engagement
  Roadmap establishes adaptable targets to deliver CNS items (2-5 years with a preference for shorter timeframes)
  Product Backlog is a highly dynamic tool that contains all known work required to deliver elements of the roadmap targeted for delivery in the near term (3-6 months with a preference for shorter timeframes). Items in the backlog are routinely added, modified, and reprioritized based on stakeholder feedback to maximize value.
  Agile Metrics and Value Assessments are used to monitor progress and measure results against outcomes

## Slide 17: Planning Programming Budgeting and Execution (PPBE)
Four Key Challenges
Six Pillars of Modern System
Pillars of a Modern Defense Budgeting System

## Slide 18: Leverage Your User Agreement to Engage
Your User Agreement defines stakeholders, roles, and anticipated engagement activities.
During execution, leverage the UA to ensure that appropriate stakeholders are actively and consistently engaged in activities and events captured in the UA.
This helps ensure robust feedback loops to guide future development efforts.
Without user feedback, you can’t adapt to maximize value!
If users aren’t engaged, take corrective action!
plan
code
test
build
User Community 1
feedback
Development
release
feedback
feedback
User Community 2
User Community 3

## Slide 19: Value Assessment Reporting Cycles
Value assessments should answer the questions:
  Is the product valuable? (Do customers use the product and want continued investment in it)
  Is the work product delivered by valuable? (Is the PO focusing the team on the right things)
  Is the amount of work delivered by the team timely enough to be valuable? (or do we need additional investment / more teams to get there)
Between VAs use net promoter scores, surveys, and feedback in demos to inform on value
Release #1
Year 1
Value Assessment
Release #2
Value Assessment
Release #3
Value Assessment
Release #4
Value Assessment
Release #1
Release #2
Value Assessment
Release #3
Release #4
Value Assessment
Release #1
Release #2
Release #3
Release #4
Value Assessment
#1
#2
#3
Value is assessed by customers and end-users typically post-release but at least annually.
Best practices include:
  Environment of Safety – encourage openness and honesty
  Ensure VA is used for learning/continuous improvement (not punishment)
  Capture qualitative, quantitative feedback
  Ensure all stakeholder populations are included in proportion

## Slide 20: Long-Term Planning with Roadmaps
Best Practices
Focus on Goals and Outcomes
Connect organizational strategy to capabilities (CNS)
Align to budgeting/reporting cycles as needed
Remain flexible and adaptable
Keep it simple and intuitive
Focus on what and why (value) versus how (tasks/activities)
Ensure stakeholder alignment
Ensure prioritization is understood
No tasks and activities anywhere - don’t try to recreate an IMS
Make it measurable and adapt metrics to Agility

## Slide 21: Agile Metrics Guidance
You will need to learn how to interpret and act on different metrics (e.g. velocity, cumulative flow, burndowns, cost per Agile team, deployment frequency, lead time)
Don’t boil the ocean - focus on metrics that provide the most valuable insight.
Teams should review metrics routinely to identify continuous improvement opportunities.
Agile metrics are highly focused on value delivery, team performance, and quality over cost/schedule.
Waterfall fixes scope and estimates cost/schedule. Agile fixes cost/schedule and estimates scope that will be delivered. Since Agile estimates and fixes different elements, it emphasizes different metrics than predictive/waterfall.
Focus on actual results in real-time versus lagging metrics to provide decision-makers with actionable information.
Agile leverages low-cost automated metrics versus labor intensive mechanisms (e.g., IMS, EVM).
Safety is reinforced where metrics are used to identify and solve problems (not to punish or blame).
Establish a blameless/safe culture to experiment, fail fast, continuously improve, and share knowledge.

## Slide 22: DevSecOps Reference Design Pillars
DoD Enterprise DevSecOps Reference Design
“DevSecOps is the preferred software practice for DoD to deliver at speed of relevance” – DoD CIO, USD(A&S)

## Slide 23: Acquisition Strategy
Addresses traditional functional areas: T&E, Risk, Funding, Contracting, Acquisition Approach, etc. Provides plan for acquiring at a level of detail suitable to justify initial investment to get to MVP.
Other key activities include:
Develop the roadmap: shows what will be delivered, how often to delivery occurs, and targeted timeframes for delivery
Select a software development framework (e.g., SAFe, Scrum, XP), management tools (e.g. Jira), and ceremonies (e.g. program increment planning, scrums, etc.)
Develop a plan for obtaining competencies in modern software development practices on the government team
Develop a contracting strategy that lowers barriers to entry for more organizations to contribute innovative technical solutions, protect IP rights, and allow multiple vendors to compete
Develop a Software Transition Strategy: have a plan for frequent/routine transition of valuable software
Develop a pathway to an MVP (goal of the initial acquisition)
Establish initial design solution constraints
Identify applicable enterprise services and infrastructure decisions (e.g., cloud usage, networking, software factories, integration, and deployment (DevSecOps)
Describe the necessary team size and budget for the work (typically based on team structure and needs to get to MVP)

## Slide 24: SWP Best Practices, Acquisition Guidance
SWP Best Practices
Pure Agile over Hybrid / Agile in-name-only.
Let actions and results change culture, instead of attempting culture change first
Target < 1yr MVP and hold firm (starts the feedback, value delivery processes)
Timebox/cadence subsequent releases every 3-6 months
Flexible / adaptable planning targets versus fixed requirements
Pull testing and cyber as far left as possible to move at the speed of the Agile teams
Automate everything you can! (design, build, test, cyber, integration, release activities)
Acquisition Guidance
Smaller, shorter, data driven acquisitions are less risky investments
Acquire delivery teams instead of acquiring products / requirements
Don’t hire vendors with software factories, build government owned software factories (benefits: greater control of Agile process and value release cadence, vendor performance data, competition and integrate are easier, clarifies IP rights/ownership
Build a deep bench of vendors with Agile qualifications and a track record of Agility
Contract vehicles can still take many forms (Fixed Price, IDIQ, T&M, etc.)
Your processes will need to adapt! E.g., to speed of delivery, adaptive requirement
Value delivery, vendor team performance, quality data can guide future investment
Install government Product Owners to guide product direction (no control boards!)
Encourage competition among vendors